|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6b (2019) | 1 | 1 | Closed | Completed | 2) Review of NIST SP 800-63-3 section 4.1.1 and review for implementation | A Shintani (BPA) | OS: 08/2019 | OS: 09/3/19 | OS: 09/03/19 | 090319 subcommittee decided to leave verbiage in the general 002-5 section of the standards and not be specific to 002-5.1.e. If there is a push back of this method then we will look at being more specific. |
| 6b (2019) | 2, 6 | 2 | Open | In Progress | 3, 5c) Review TLS/SSL references and update | P Sorenson (OATI) | OS: 08/2019 | OS: 09/17-19/19 |  |  |
| 6b (2019) | 3 | 3 | Open | In Progress | 4) Review all OASIS standards that specify data retention | A Wong (BC Hydro) | OS: 08/2019 | OS: 09/17-19/19 |  |  |
| 6b (2019) | 5 | 4 | Open | In Progress | 5b) Review HTTP/HTTPS references and update | P Sorenson (OATI) | OS: 08/2019 | OS: 09/17-19/19 |  |  |
| 6b (2019) | 11 | 5 | Open | In Progress | Look at WEQ-002 for all the legacy items that could be updated | P Sorenson (OATI) | OS: 08/2019 | OS: 09/17-19/19 |  |  |
| 6b (2019) | 4, 8, 9 | 6 | Open | In Progress | 5a, 5e, 5f) Look at all broad issues and develop generic terms for this issues | P Sorenson (OATI) | OS: 08/2019 | OS: 09/17-19/19 |  |  |